Canvas Lite – Project Checkpoints

Rule:
If a checkpoint is done, you stop. No bonus scope.

DAY 1 — Schema lock & cleanup (≈3h)

Goal: Database foundation is final and boring.

- Final review of all models

  - users (role, name fields correct)

  - courses

  - enrollments

  - assignments

  - submissions (resubmissions allowed)

  - grades

- Decide: nullable vs server_default for each column

- Nuke DB & migrations (if not already done)

- Generate single clean init migration

- Apply migration

- Run seed script successfully

✅ Done when:

- \dt shows all tables

- seed script runs without errors

DAY 2 — Auth & role enforcement (≈3h)

Goal: Roles actually matter.

- Verify login / JWT works

- Add get_current_user dependency

- Add require_instructor

- Add require_student

- Test role blocking via Swagger

//TODO:

- Password strength rules

- Email normalization

- Refresh tokens

- Token revocation

- Rate limiting

✅ Done when:

- students cannot hit instructor endpoints

- wrong role → 403 every time

DAY 3 — Courses (≈3h)

Goal: First real vertical slice.

- POST /courses (instructor only)

- GET /courses (user’s enrolled courses)

- Wire Pydantic schemas

- Manual test using seeded users

✅ Done when:

- course appears in DB

- endpoint returns real rows

DAY 4 — Enrollments (≈3h)

//TODO

- Register for a valid course using course_id.

- See courses to register for would be cool.

- Maybe add times course takes place, not really useful unless i do a full activity log for a student.

Goal: Users belong to courses.

- POST /enrollments

- Prevent duplicate enrollments (DB constraint)

- Handle “already enrolled” cleanly

- Test with 2 students

✅ Done when:

- second enrollment attempt fails correctly

DAY 5 — Assignments (≈3h)

Goal: Instructor content exists.

- POST /assignments

- GET assignments by course

- Validate due dates

- Verify cascade delete from course → assignment

✅ Done when:

- assignments are tied to courses correctly

DAY 6 — Submissions (first pass) (≈3h)

Goal: File submissions work.

- POST /submissions

- Store file path (no actual upload yet)

- Allow multiple submissions per student

- Verify rows accumulate

✅ Done when:

- multiple submissions exist per student

DAY 7 — Submissions (latest logic) (≈3h)

Goal: “Current submission” logic is correct.

- Query latest submission per student

- Index sanity check

- Test resubmission overwrite behavior (API-level)

✅ Done when:

- API always returns latest attempt

DAY 8 — Grades (≈3h)

Goal: Grading pipeline exists.

- POST /grades

- Update grade endpoint

- Enforce instructor-only grading

- Cascade delete test

✅ Done when:

- deleting submission deletes grade

DAY 9 — Permissions audit (≈3h)

Goal: Nothing unsafe slips through.

- Students blocked from grading

- Instructors blocked from submitting

- Proper HTTP codes everywhere

✅ Done when:

- every role violation returns the right error

DAY 10 — Edge cases (≈3h)

Goal: App doesn’t break under dumb usage.

- Invalid IDs

- Missing resources

- Late submissions

- Duplicate actions

✅ Done when:

- no 500s from normal misuse

DAY 11 — API polish (≈3h)

Goal: Professional surface.

- Response schemas everywhere

- Pagination where needed

- Consistent error format

✅ Done when:

- Swagger looks clean and readable

DAY 12 — Documentation (≈3h)

Goal: Explainability.

- Expand README

- Schema diagram (simple)

- List design decisions

✅ Done when:

- someone else could run it without asking you questions

DAY 13 — Full walkthrough (≈3h)

Goal: Confidence.

- Start from empty DB

- Migrate

- Seed

- Walk full flow: course → enrollment → assignment → submission → grade

✅ Done when:

- no steps feel fragile

DAY 14 — Final cleanup & tag (≈3h)

Goal: Portfolio-ready.

- Remove dead code

- Clean comments

- Final commit

- Tag release

✅ Done when:

- you’d be comfortable showing this repo